## Slide 1
Process is
continuously improving
Have Definition of Done (DoD)
DoD achievable within each iteration
Team respects DoD
The bottom line
Delivering working, tested software every 4 weeks or less
Delivering what the
business needs most
Demo happens after every sprint
Shows working, tested software
Feedback received from stakeholders & PO
Retrospective happens after every sprint
Results in concrete improvement proposals
Some proposals actually get implemented
Whole team + PO participates
Team has a sprint backlog
Highly visible
Updated daily
Owned exclusively by the team
Have sprint planning meetings
PO participates
Whole team participates
Results in a sprint plan
Whole team believes plan is achievable
PO satisfied with priorities
PO brings up-to-date PBL
Iteration length 4 weeks or less
Always end on time
Team not disrupted or controlled by outsiders
Timeboxed iterations
PO has a product backlog (PBL)
Top items are prioritized by business value
Top items are estimated
PO understands purpose of all backlog items
Top items in PBL small enough to fit in a sprint
Estimates written by the team
Clearly defined product owner (PO)
PO is empowered to prioritize
PO has knowledge to prioritize
PO has direct contact with team
PO has direct contact with stakeholders
PO speaks with one voice (in case PO is a team)
Team members sit together
If you achieve these you can ignore the rest of the checklist. Your process is fine.
These are central to Scrum. Without these you probably shouldn’t call it Scrum.
Core Scrum
PO has product vision that is in sync with PBL
PBL and product vision is highly visible
Everyone on the team participates in estimating
PO available when team is estimating
Team members not locked into specific roles
Team has all skills needed to bring backlog items to Done
Team has a Scrum Master (SM)
Whole team knows top 1-3 impediments
SM has strategy for how to fix top impediment
SM focusing on removing impediments
Escalated to management when team can’t solve
Velocity is measured
Velocity only includes items that are Done
PO uses velocity for release planning
Team has a sprint burndown chart
PBL items are broken into tasks within a sprint
Estimates for ongoing tasks are updated daily
Highly visible
Updated daily
PO participates at least a few times per week
All items in sprint plan have an estimate
SM sits with the team
Daily Scrum is every day, same time & place
Sprint tasks are estimated
Estimate relative size (story points) rather than time
Max 15 minutes
Each team member knows what the others are doing
Most of these will usually be needed, but not always all of them. Experiment!
Recommended but not always necessary
Daily Scrum happens
Whole team participates
Problems & impediments are surfaced
You have a Chief Product Owner (if many POs)
Dependent teams do Scrum of Scrums
Dependent teams integrate within each sprint
Scaling
Having fun! High energy level.
Overtime work is rare and happens voluntarily
Discussing, criticizing, and experimenting with the process
Positive indicators
Scrum Checklist
http://www.crisp.se/scrum/checklist | Version 2.2 (2010-10-04)
the unofficial
Henrik Kniberg
PO = Product owner SM = Scrum Master PBL = Product Backlog DoD = Definition of Done
Team usually delivers what they committed to
Leading indicators of a good Scrum implementation.
These are pretty fundamental to any Scrum scaling effort.
Max 9 people per team
Iterations that are doomed to fail are terminated early

## Slide 2
What is this? Who is it for?
The Scrum checklist is a simple tool to help you get started with Scrum, or assess your current implementation of Scrum.
Note that these aren't rules. They are guidelines. A team of two might decide to skip the daily Scrum, since they are pair programming all day anyway and might not need a separate meeting to synchronize. Fine. Then they have intentionally skipped a Scrum practice but ensured that the underlying purpose of the scrum practice has been fulfilled in another way. That is what counts!
If you are doing Scrum it might be interesting to have the team go through this list at a retrospective. As a discussion tool, not an evaluation tool.
How do I use it?
Joe: "For this retrospective, I've brought a useful little checklist. Is there any of this stuff that we aren't doing?”
Lisa: "Hmmm, let's see. Well, we're certainly missing Definition of Done, and we don't measure Velocity.”
Joe: "Well, 'Definition of Done' is listed under 'Core Scrum' so it seems pretty important! Velocity is listed under 'Recommended but not always necessary' so let's wait with that and start with the core stuff.
Lisa: "Look, we're also missing 'Delivering working, tested software every 4 weeks or less'. That's listed under 'The bottom line'! Makes sense, because marketing is always complaining about that!”
Joe: "Maybe a concept like 'Definition of Done' could help us take on smaller bits per sprint and get stuff releasable more often?’
Lisa: "Good idea, let's give it a shot.”
How do I NOT use it?
Big Boss: "OK team, time to see how Scrum compliant you are. Fill in this checklist please.”
Joe: "Boss, I'm happy to report that we are doing everything. Well, everything except Sprint burndown charts”
Big Boss: "Bad, bad team! It says here that you should be doing those... er... sprint burning thingies! I want them!"
Lisa: "But we do 2 week sprints and almost always manage to deliver what we commit to, and the customers are happy. Sprint burndown charts wouldn't add value at this stage.”
Big Boss: "Well it says here that you should do it, so don't let me catch you cheating again, or I'll call in the Scrum Police!”
Is this an official checklist?
No. The checklist reflects my personal & subjective opinion about what really matters in Scrum. I've spent years helping companies get started with Scrum and met hundreds of other practitioners, trainers, and coaches; and I've found that checklists like this can be helpful, if used correctly.
Scrum Checklist
Henrik Kniberg
www.crisp.se/scrum/checklist